## Slide 1
FACILITIES MASTER PLAN – TRINIDAD CAMPUS
Community Meeting December 6, 2021
Classrooms
Offices
Recreation & Athletics
Student Center
Resident Life
Physical Plant
Other Department Space
Teaching Laboratories
Assembly & Exhibit
Learning Resource Center
Informal Learning Space
Trinidad
Campus
Valley
Campus

## Slide 2: FMP TSC Committee Members
Nov ‘20
May ‘18
FMP Collaboration
Dr. Rhonda Epper
Lynette Bates
Kerry Gabrielson
James Kynor
Shannon Shiveley
Al Malespini /
Danny Rogers
Ira Williamson
Michael Salbato
Toni DeAngelis
Jay Jacobson
FMP Team
Hall Architects:
Angeline Aradanas-Hall
Stephen Hall
SmithGroup:
Steve Schonberger

## Slide 3: Review: The FMP and The Process
A. Purpose of the Facilities Master Plan:
Provides Trinidad State College a comprehensive, active “living” document
to guide the planning of campus facilities
Driven by the TSC Mission, Vision and Values statements and
aligns with TSC Strategic Plan – 2020-2025 Centennial Goals, Academic Plan,
IT Master Plan and physical goals
Flexible and responsive
Participatory
Phased and implementable - manages development opportunities
Main Goal: Facilities Master Plan Ten Year Horizon - 2032
How do we accomplish this goal?
Partnership of TSC community + Hall Architects / SmithGroup
B. The FMP has four parts: (1) Process + Overview
(2) Program Information + Institutional Data
(3) Existing Conditions Assessment
(4) The Plan

## Slide 4: FMP + Facility Audit Schedule
Facility Audit documentation
Jan ‘22
Nov ‘20
July ‘21
Dec ‘21
May ‘18
Feb ‘21
Dec ‘20
Project Kickoff
Participant scheduling, initial data collection: identify academic programs, staffing, resident programs
Two campus sites: Conduct meetings, interviews, prepare surveys, facility inventory data collection, initiate analyses
Confirm enrollment, priority of FMP projects, review data analysis, continue meetings
Continue meetings, prepare FMP Final Draft for TSC Leadership Team review, confirm FMP projects, refine Draft
Final deliverables to TSC for presentation to the State
Prepare Facility Audit draft

## Slide 5: Baseline Data Collection – Fall 2019
TSC Stakeholder Interviews – partial list
City of Trinidad, CDOT, Corazon de Trinidad,
Trinidad School District #1, SCCOG, DOLA
Facilities Inventories / Facilties Audits
TSC Interviews
35+ Interviews
Student, Faculty, Staff Surveys
Should any pedagogy of space adaptations implemented for COVID be retained for the long term?
Data Collection
Space Needs Analysis
Chart: Q1 What space on the TS Trinidad Campus is your most preferred place to study? (21 responses)
| Dorm room: 28% | Student Success Center / Freudenthal Library: 28% | I prefer not to study on campus becaise the campus options don't suit me.: 24% | Dorm study lounge: 5% | Dedicated computer lab room: 5% | Any outside courtyard area: 5% | Other - classrooms of teachers whose classes I take.: 5%
Column1 | 0.28 | 0.28 | 0.24 | 0.05 | 0.05 | 0.05 | 0.05
Base Year: Campus Total Surplus of 36,600 ASF
Target Year 2032: Campus Total Surplus of 3,897 ASF
15 Major Buildings on the Trinidad Campus, 319,334 GSF
67% of buildings are between age 50 – 74 years
27% of buildings are over 75 years

## Slide 6: Uniqueness of Place: Trinidad Campus, Trinidad
*
* Photo credit: TripAdvisor

## Slide 7: Campus Site Experience Opportunities - Trinidad
What areas can be opportune places to invite people gathering, define the campus center and entry points, showcase a vibrant campus experience?

## Slide 8: Facilities Master Plan Four Guiding Principles
FMP Principle One
Establish a strong welcoming campus identity through wayfinding signage and other strategically-placed site amenities. Showcase a vibrant campus experience.
FMP Principle Two
Create a campus hub that is student-centric, with physical building connections that let students gather to see and be seen.
FMP Principle Three
Provide much-needed exterior and interior upgrade improvements to the campus buildings and grounds to support the student life experience for resident and commuter students and academic goals, and faculty and staff experiences.
FMP Principle Four
Designate an area on campus dedicated to the arts and culture.

## Slide 10: FMP Project 1: 20,195 ASF renovations, all levels Freudenthal Library Renovation Ph. 1 & 2
Learning Resource Center Collaboration
Classrooms Offices Exhibits Meetings
Examples of Makerspace Rooms
Open up existing courtyard for
“outdoor room”, informal study,
lounge, exhibits, with sections
of artificial turf.
Highlight Library entrance with
new glass and steel façade,
metal signage, open up vestibule
Create revolving
museum displays
in the Main Level
of the Library
Example of glass enclosed rooms adjacent to open
work areas

## Slide 11: FMP Project 2: Major infrastructure upgrades to improve indoor air quality - heating and cooling, modernization & aesthetic improvements Residence Hall Complex Improvements
Residence Life Recreation and Athletics
L to R: Romero east entrance/modern screen; Johnson south elevation; O’Connor new south-facing entry
Convert existing
Tennis court into
Futsal field.
Level existing grass field to be usable athletic and
recreation field
Update finishes, new
Fishers Peak mural at
the Student Center
Study lounge
Reconfigure layout of centralized
restrooms, new plumbing fixtures,
new finishes

## Slide 12: FMP Project 3: 6,000 ASF Boyd Athletic Indoor Practice Facility
New indoor Practice Facility
for TSC Athletics Program,
approximately 6,000 ASF
Create
office space
Recreation and Athletics
Evaluate location of
existing electrical equipment

## Slide 13: FMP Project 4: Mullen Building Ph. 1 & 2 Façade Treatment/Signage, Addition
Teaching Laboratories Classrooms Offices
Modernize east and north Mullen Building facades with metal and glass cladding over existing brick, windows and stack feature, replace original glass block with new energy efficient windows. Add modern monument sign at this corner to transform the campus entrance at Pine Street / Park Street. Coordinate with Massari Building.
Gunsmithing 306 Lab
Addition with
Mezzanine connected
To 4th floor
Cosmetology Classroom reassigned to Gunsmithing

## Slide 14: FMP Project 5: Massari Addition Broom Street Plaza, Parking Lot
Assembly Lecture Classroom Offices
Propose to convert Sanders Field into 120-count parking lot –
Support performing arts events at Massari, serve as overflow parking for Scott Gym, host food truck events, art fairs
Examples of monument sign, landscape art
Expand the Massari
lobby, with new open
glass entrance and store-
front. Add to restrooms,
storage and offices.
Relocate entrance to take advantage
of east-facing natural light.
Develop a plaza space on
Broom Street for art
exhibits, public performances

## Slide 15: FMP Project 6: Unify Wayfinding, Promote Safety Park Street Crossing Boyd to Sullivan
Prominent dedicated crosswalk
To new Sullivan Student Center Learning Stairs
Shift pedestrian crosswalk, centered on Boyd Athletic
Practice Facility entrance
Utilize signage, striping, pavement markings to
slow down traffic, alert
Trinidad School District traffic

## Slide 16: FMP Project 6: Unify Wayfinding, Encourage Movement Sullivan Student Center Learning Stairs
Informal Lounge Informal Learning Space
Informal Meeting Space… See and Be Seen

## Slide 17: FMP Project 6: Unify Wayfinding, Promote Safety Zion Lutheran Church Parking Lot Pedestrian Info. Walk
Inform pedestrians about the historic legacy
To Davis Building
To Pine
Street,
Huggins
Residence
Hall

## Slide 18: Project 6: Unify Wayfinding Information kiosk, Art Berg Building Signage
Inform campus visitors Modern signage
Potential sign at intersection of Pine and Prospect to visually direct to centrally placed kiosk
Highlight the physical center of campus with a modern, visual information signage display that visually connects with points across campus, and compliments the stately Berg Building. Add modern signage to Berg Building entrance.
Signage art example,
Phil Hardberger Park,
San Antonio, TX
Digital signage example,
CSU Fort Collins, CO

## Slide 19: FMP Project 6: Promote Safety Parking Lots Boyd to Sullivan
Create additional parking
Park /Prospect Streets
Utilize existing open space for approximately
15-count parking lot. Incorporate new lighting.
Fourth Avenue
Convert existing tennis court into dedicated 27-count parking lot for resident students. Plan for lighting and security cameras.

## Slide 20: FMP Project 6: Unify Wayfinding, Promote Safety Park Street Safety Improvements - East
Prominent dedicated crosswalks, signage
Utilize signage, striping, pavement markings to slow down traffic, create
sightlines, speed bumps
Two-way
One-way
Safety
interventions

## Slide 21: FMP Project 7: Sullivan Student Center Ballroom Addition
Residence Life Recreation and Athletics
Create an addition on the west side
of the Sullivan Student Center for a
large assembly area for TSC events and
community events that exceed 250 occupants.
Coordinate the layout of the addition with
current parking layout and truck and bus routes
within the lot.

## Slide 22: FMP Project 8: Various Interior Remodels 8.1 Berg 4th Floor 8.2 Berg Room 303
Residence Life Recreation and Athletics
8.1
Move theater props &
costumes out of Berg,
Into Massari
8.2
Convert Office 303 into
Conference Room

## Slide 23: FMP Project 8: Various Interior Remodels 8.3 Davis Lower Level - New study areas
Study Lounges Offices
Example of seating alcoves

## Slide 24: FMP Project 8: Various Interior Remodels 8.4 Davis Upper Level – Refresh finishes
Teaching Laboratories Classrooms
Example of purposeful
signage, modern fonts
Example of color, reflective surfaces, glass film, texture
impacting depth of space,
building experience

## Slide 25: FMP Project 8: Various Interior Remodels 8.5 Scott Gym Storage 8.6 Relocate SGA Offices
Recreation and Athletics Offices
8.5
Potentially enlarge Scott Gym level east landing for storage
8.6
Relocate SGA Offices to original more visually accessible location
Example of visible SGA offices, graphics

## Slide 26
Thank you from your Facilities Master Plan team:
Angeline Aradanas-Hall Stephen Hall
Principal Planner Lead Auditor
Steve Schonberger
Planning Specialist